CTT Attribution Data Alignment

Project Description

This combined programme delivers FY27 reporting alignment across legacy and modern identifier systems in two parts. First, DTID Channel Alignment adds a Reporting Channel field mapping legacy Vehicle captures to FY27 Reporting Channels while preserving old values until DOPT rewrites attribution models (12 requirements — Complete). Second, Workfront to CTT Attribution Data Alignment adds the same strategic FY27 data elements to CTT Activity IDs, Offer IDs, and the CTT Request Portal — enabling Workfront-first lookup with CTT fallback when Tray/SFDC resources were unavailable due to One Cisco CRM.

Project Goal

Give Reporting Teams clean FY27 channel definitions and identical strategic data attributes whether activity originates in Workfront or CTT — using simpler future-proofed logic (look for Workfront ID first, fall back to CTT with matching fields) without SFDC or Tray changes that would disrupt One Cisco CRM, and with data ready for when DOPT rewrites models.

Project Benefits

- DTID Reporting Channel delivered — 12/12 Complete; legacy vehicles mapped to FY27 channels.

- Workfront-first / CTT-fallback reporting logic — no complex non-1:1 mapping in every report.

- FY27 reporting parity between Workfront and non-Workfront teams during hybrid operating model.

- Historical DTIDs migrated — continuity for FY27 models and YoY analysis.

- CTT bridge keeps Activity/Offer IDs viable for SFDC lead creation while Workfront adoption grows.

- Visibility into who still uses CTT IDs — accelerates migration planning.

- OMS and Snowflake receive FY27 attributes for attribution model consumption.

- Data available now for when DOPT and Reporting Teams are ready to rewrite models.

Project Barriers

Barrier: One Cisco CRM freeze — no SFDC or Tray API changes for new CTT bridge fields.

→ Impact: Bridge data cannot flow to CRM in FY27 H1 — reporting must consume from OMS/Snowflake only; seller enrichment delayed.

Barrier: Not all teams on-boarded to Workfront; CCID still required to create SFDC leads.

→ Impact: CTT must remain live and enhanced — dual tool investment continues instead of retirement.

Barrier: CTT portal requirements (POR001–POR010) not started — 10 of 26 bridge items Not Started.

→ Impact: Non-Workfront requestors still create IDs without FY27 fields at intake — data quality gap at source.

Barrier: Historical Activity/Offer ID audit (CTT006/CTT018) depends on GTMPR audit capacity.

→ Impact: Cross-time reporting accuracy compromised until historical CTT records are updated.

Barrier: Full DTID audit dependency (as of 09 Jun 2026) required before migration is final.

→ Impact: Gaps in DTID audit could leave historical records misaligned with FY27 channels.

Barrier: Unclear raw vs business-ready Workfront data architecture.

→ Impact: CTT bridge field design may need rework when GTMRP dataset is defined — replanning risk.

Barrier: CTT decommission not planned FY27 — bridge scope expands while retirement BRD assumes cutover.

→ Impact: Competing investment in extending vs retiring CTT — technical debt grows.